PROJECT PLANNING

Script-Controlled ACL – Restrict Record Access Based on Field Value

# Project Goal

Develop and test a ServiceNow Script-Controlled ACL that dynamically restricts Incident record access according to a configured field value and user authorization.

# Phase 1 – Requirement Analysis

Understand the access-control problem.

Identify the Incident table.

Identify the field used for the security condition.

Identify authorized users/roles.

Define allowed and denied scenarios.

Deliverable: Approved project requirement and problem statement.

# Phase 2 – ACL Design

Create Incident ACL.

Select Read/Write operation.

Configure roles.

Enable script.

Define field-value condition.

Deliverable: Configured ACL design.

# Phase 3 – Script Implementation

Write ACL JavaScript.

Evaluate Incident field.

Check user role.

Return true or false.

Deliverable: Working Script-Controlled ACL.

# Phase 4 – Testing

Test normal Incident.

Test protected Incident.

Test authorized user.

Test unauthorized user.

Test different field values.

Test read/write behavior.

Deliverable: Test results.

# Phase 5 – UAT

Execute UAT scenarios.

Record actual results.

Mark Pass/Fail.

Capture screenshots.

Deliverable: Completed UAT report.

# Phase 6 – Documentation

Finalize project documentation.

Add ServiceNow screenshots.

Add implementation details.

Add test results.

Upload files to GitHub.

Deliverable: Final GitHub project repository.